CUBIC MARS — Chicago CTA Ventra

PS1–PS5 Device ML Models · Data Quality Gap Analysis & Improvement Roadmap

Updated: 15 July 2026   |   Run: 20260713_0905   |   Prepared by: Sathish Sivasankaran
Target: AUC ≥ 0.92  |  TVM Recall ≥ 0.80  |  Gates Recall ≥ 0.70

1.  Executive Summary

| Device | AUC | Recall | Recall Floor | Quality Gate | Primary Blocker |
| --- | --- | --- | --- | --- | --- |
| TVM | 0.7642 | 0.691 | 0.80 | FAIL | Missing incident features (ServiceNow 4% loaded); KPI fan-out |
| Gates | 0.9038 | 0.380 | 0.70 | FAIL | 0.54% failure base rate; incident coverage 3.33%; 0 pre-2024 history |

Post-session fix batch (2026-07-15) resolved all grain uniqueness failures across all 5 gold PS tables and all fixable silver tables. Two categories of open work remain: (A) items that require data delivery or confirmation from CTA, Cubic, Robin, or Michael W — listed in Section 2 as open questions; and (B) SQL-only fixes actionable by Sathish without external dependencies — listed in Section 4.

2.  Open Questions — Action Required from External Teams

The items below are blockers where a specific answer, data delivery, or decision from an external stakeholder is required before Sathish can make further progress. Each question includes the specific data context and what is needed.

2A.  Questions for Michael W  (ODS / EDW Subject Matter Expert)

QMW-1 edw_kpi_rules join key for PS3 The kpi_rule_id fill rate is 0% in PS3 gold after joining edw_kpi_rules (117 rows, already in bronze). edw_kpi_rules columns: RULE_ID, EVENT_ID, METRIC_ID, DEVICE_TYPE_ID, FAILURE_LEVEL, KPI_ID. PS3 has sn_event_code_id (from cta_servicenow_availability_events.AE_EVENT_ID). Question: does AE_EVENT_ID = edw_kpi_rules.EVENT_ID directly, or does it require an intermediate mapping through dim_event_type.EVENT_TYPE_ID? Zero rows are joining — what is the correct key?

QMW-2 edw_availability_events VALIDATOR join path You confirmed edw_availability_events (752K rows) as the correct VALIDATOR/BMV incident source. Confirmed columns: DEVICE_ID, DEVICE_KEY, FAILURE_LEVEL, FAULT_DESCRIPTION. Question: is the VALIDATOR DEVICE_ID in edw_availability_events a direct match to DEVICE_ID in mars_dev.silver.dim_device (where mars_device_category = 'VALIDATOR')? Or does it join via DEVICE_KEY? Clarifying this before writing the S15/S24 SQL fix avoids a second rebuild.

QMW-3 NCS REPORTED_CHANGED_DTM as installation date PS5 component survival analysis uses REPORTED_CHANGED_DTM from hw_config_current as the component installation date proxy. days_to_failure = (first_failure_dtm - REPORTED_CHANGED_DTM) / 86400. Question: does field NCS reliably update REPORTED_CHANGED_DTM every time a component is physically replaced in the field? If techs sometimes replace parts without updating NCS, survival curves are inflated (components appear to last longer than they do). Is there a more authoritative installation date source (e.g., ServiceNow work order closed date, edw_availability_events, maintenance log)?

QMW-4 incident_task_ci_link VALIDATOR coverage gap The S25 incident_task_ci_link table shows 9,590 incidents for 823 VALIDATOR devices — 863 fewer incidents than the expected ~10,453. The join path uses bus number from ServiceNow task/CI records to match VALIDATOR device IDs. Question: is there an additional join path for VALIDATOR incidents that is not captured by the current bus-number join? Are some BMV incidents logged without a bus_number linkage in the CI table?

QMW-5 dim_event_type vs EDW EVENT_DIMENSION equivalence You previously confirmed that silver.dim_event_type (S07) is the EDW EVENT_DIMENSION equivalent and has component_subsystem per EVENT_TYPE_ID. We are using this for PS3 component derivation (Option B: join PS3.sn_event_code_id = det.EVENT_TYPE_ID → component_subsystem). Question: can you confirm that sn_event_code_id in cta_servicenow_availability_events maps 1:1 to EVENT_TYPE_ID in dim_event_type, or is there a type conversion / prefix difference to handle?

2B.  Questions for Robin  (ServiceNow / Data Export Team)

QR-1 Full re-export of cta_servicenow_incident (INC table) ← HIGHEST PRIORITY Current bronze load: 278,001 rows (3.96% of 7,028,048 expected). Michael W confirmed on 2026-07-15 that ODS is COMPLETE with all records from Aug 2013 → Apr 2026. The 4% load is an export job problem, not an ODS gap. Action needed: re-run the ServiceNow INC export job and reload to s3://cubic-mars-pm-s3-datalake-dev-bronze-.../chicago_ventra/sn/incident/. This single action fixes PS1, PS2, PS3, and PS5 incident features simultaneously and is the highest-impact unblocked action in the entire pipeline.

QR-2 TAP_STATUS_ID = 701 classification in edw_read_transaction TAP_STATUS_ID 701 appears in 407,969 rows (3.28%) of edw_read_transaction. The description appears to be 'Stale Tap'. Currently classified as rejection in S22 read_tap_daily. Question: for READ_TRANSACTION specifically, should status 701 be treated as (a) a valid rejection that correctly excludes the tap, (b) an approved tap that should be counted in approved_read_count, or (c) a separate informational status that should be excluded from both approved and rejected counts? This affects the reject_rate_pct column in S22.

QR-3 TAP_STATUS_ID = 905 classification in edw_abp_tap TAP_STATUS_ID 905 appears in 1,093,495 rows (0.19%) of edw_abp_tap — marked as 'Unknown'. The 900-series codes are server-side (900=Server Approved, 901=Server Denied, 904=Server Approved Cached). Question: is TAP_STATUS_ID 905 a Server Approved Override? If confirmed approved, it should be added to the approved set in both S13 tap_event_daily and S22 read_tap_daily. Current impact: these 1M rows are in an ambiguous bucket that neither clearly approves nor rejects the tap.

QR-4 27 duplicate (DEVICE_KEY, transit_day) rows in metric_daily and usage_lifecycle_daily Validation check: grain_unique FAIL — 27 duplicate rows on (DEVICE_KEY, transit_day) in both silver.metric_daily (S10) and silver.usage_lifecycle_daily (S20). Root cause: these 27 rows come from the bronze source (edw_device_metric / edw_usage_lifecycle) — they are genuine duplicate device-day records in the EDW export, not a SQL issue. Question: which 27 devices have duplicate day records in the EDW? Is this a known data quality issue in the ODS, and can it be corrected at source? Until fixed, these 27 devices will always fail the grain check and any model training on them may be unreliable.

QR-5 33 duplicate incident_number rows in cta_servicenow_incident Validation check: grain_unique FAIL on silver.incident_history — 33 duplicate rows on (incident_number). A QUALIFY ROW_NUMBER() dedup has been committed to S15, but these 33 duplicates persist at the bronze level (same incident_number, different row content). Question: are these 33 incidents legitimately duplicate exports (re-exported with updates), or are they a data quality issue where two distinct incidents share the same number? After the full INC re-export (Q-R1 above), please confirm whether these 33 cases resolve.

2C.  Questions for CTA / Cubic  (Data Delivery & Infrastructure)

QC-1 AFC area → DEVICE_ID mapping table ← HIGHEST PRIORITY FOR GATES 42.4% of ServiceNow incidents (117,782 rows) use station-area IDs instead of individual device IDs. Example format: GL-RIDGELAND-AFC2, RL-63RD-AFC1, BL-WASHINGTON-AFC3, LUP-HOWARD-AFC1. Pattern: [Line]-[Station]-AFC[N] where one AFC area contains multiple individual gate devices. Confirmed joins that do NOT work: FARE_CONTROL_AREA (0 matches), ci_asset_tag (0 incremental rows). Current device-level ceiling: 57.6% — the remaining 42.4% cannot be matched without this table. Action needed: provide a mapping table of format: AFC_AREA_ID → list of DEVICE_IDs in that area. This single table would convert Gate incident coverage from 3.33% to an estimated 70%+, which is critical to achieving Gate recall ≥ 0.70.

QC-2 ABP_USE_TRAN_TIMING_DATA — table location This table was specified in the data dictionary as containing tap transaction processing times (avg_timing_ms, p95_timing_ms). Path in data lake: PATH_NOT_FOUND. Confirmed 2026-07-15: edw_abp_tap (2.05B rows, 52 cols) has NO processing time or latency column — all timestamps are ETL pipeline times, not transaction durations. This table is critical for two models: PS1 (tap timing as a degradation precursor feature) and PS4 Signal 2 (hourly anomaly detection for Gates and Validators). Question: does this table exist in a different location or under a different name? If not, what is the timeline for making it available?

QC-3 AVM-prefix TVM ticketing system identification 474 TVM-prefix TVMs produce NCS transactions (dense daily data). 545 AVM-prefix TVMs have ZERO NCS transactions — confirmed not a data gap but a different system. These 545 AVMs represent 53.5% of the TVM fleet and have NULL sale features in all gold tables. Question: which ticketing or sales processing system do AVM-prefix TVMs use? Can transaction data from that system (daily_sales_count, revenue, error rates) be loaded into the data lake? This would extend TVM sale feature coverage from 46.5% to 100% of the TVM fleet.

QC-4 DEVICE_SERIAL_NUMBER: 91.8% NULL in edw_device_dimension Serial numbers are needed to link devices to their physical component history (part age, replacement history). Currently 91.8% of rows in edw_device_dimension have NULL DEVICE_SERIAL_NUMBER. Workaround: PS5 pulls serial_number from ServiceNow CMDB cmdb_ci.serial_number — partial coverage. Question: is edw_device_dimension the authoritative serial number source? If not, which system is? Can the serial number population in edw_device_dimension or the ServiceNow CMDB be improved? Diagnostic SQL hw_config_null_rate_profile.sql is pending execution to understand hw_config_current null rates — please advise if there is a better NCS-side serial number source.

QC-5 Confirm V2 ServiceNow device linkage process for u_ncs_device_id Michael W flagged that a V2 ServiceNow process is expected to better populate u_ncs_device_id in cmdb_ci, which would improve the ServiceNow → DEVICE_ID match rate beyond the current 57.6%. Currently u_ncs_device_id is only 2.8–3% populated in cmdb_ci. Question: what is the timeline for the V2 ServiceNow device linkage process? Once deployed, will u_ncs_device_id be populated for existing incidents retroactively, or only for new incidents going forward?

3.  Validation Scorecard — Run 2026-07-15T13:55

Gold Tables (validate_gold)

| Table | Grain Check | Key ML Checks | Status |
| --- | --- | --- | --- |
| device_ps1_daily (2,894,573 rows) | 0 dups on (DEVICE_ID, transit_day) ✓ | label_positive_rate = 2.06% ✓ | ALL PASS |
| device_ps2_chains (2,191,785 rows) | 0 dups on (DEVICE_ID, transit_day) ✓ | — | ALL PASS |
| device_ps3_incident (34,612 rows) | 0 dups on (availability_event_id) ✓ | derived_component_fill_rate = 89.89% ✓ nlp_flags_nonzero = 16,213 hits ✓ no_failure_level_1 = 0 rows ✓ kpi_rule_id_fill_rate = 0% ⚠ (join mismatch — Q MW-1) leakage_columns_present ⚠ (exclude from training X) | PASS / 2 WARN |
| device_ps4_hourly (30,411,781 rows) | 0 dups on (DEVICE_ID, DEVICE_KEY, hour_bucket, transit_day) ✓ | ensemble_anomaly_rate = 1.05% ✓ signal3_adaptive_rate = 4.16% ✓ revenue_zero_flag: 276,458 rows ✓ | ALL PASS |
| device_ps5_component (11,718 rows) | 0 dups on (DEVICE_ID, COMPONENT_SERIAL_NBR) ✓ | censoring_rate = 100% (no observed failures yet) component_type_null_rate: 46.54% (was 100% for censored) | ALL PASS |

Silver Tables — Remaining FAILs

| Table | FAIL Detail | Root Cause | Action |
| --- | --- | --- | --- |
| metric_daily (S10) | 27 dup rows on (DEVICE_KEY, transit_day) | Bronze source data quality — EDW export has duplicate device-day records | See Q R-4 — flag to Robin/ODS team |
| usage_lifecycle_daily (S20) | 27 dup rows on (DEVICE_KEY, transit_day) | Same root cause as S10 — same 27 devices | See Q R-4 — flag to Robin/ODS team |
| incident_history (S15) | 33 dup rows on (incident_number) | QUALIFY ROW_NUMBER() dedup committed but S15 not yet re-run in Databricks | Re-run S15 in Databricks to clear |

Silver WARNs fixed this session: device_uptime_intervals (date_cols corrected to eod_date); incident_root_cause (notnull column corrected to device_id). kpi_daily 1.41 rows/(dev,kpi,day) is expected events-grain behaviour — gold pre-aggregates before joining.

4.  Open Data Gaps — Requiring External Intervention

GAP 2 — ServiceNow Incident Features: Four Root Causes  [HIGH — BLOCKED]

ServiceNow tickets (incident history, MTTR, severity, event codes) are the strongest single failure signal available. Four separate problems block this signal from reaching the model.

| Root Cause | Detail | Impact | Action |
| --- | --- | --- | --- |
| RC1 — Bronze 4% loaded | 278,001 rows loaded vs 7,028,048 expected. Pre-2024: only 5 rows. ODS confirmed complete Aug 2013→Apr 2026 (Michael W 2026-07-15). | Rolling windows have nothing to look back to. Device with 100 real incidents appears to have ~4. | Robin: re-run INC export job (See Q R-1) |
| RC2 — 42% AFC area IDs | 117,782 rows use station-area IDs (GL-RIDGELAND-AFC2 format). Hard ceiling: 57.6% match rate. FARE_CONTROL_AREA: 0 matches. ci_asset_tag: 0 incremental rows. | Gate incident coverage: 3.33%. Without AFC mapping, ceiling stays at 57.6%. | CTA/Cubic: AFC area → DEVICE_ID mapping table (See Q C-1) |
| RC3 — Rolling windows wrong | ROWS BETWEEN N PRECEDING used instead of RANGE INTERVAL N DAYS. TVM "7d" = 38 cal. days. Gate "7d" = 176 cal. days. | Feature labels are wrong — model learns from 176-day window but thinks it's 7-day. | Sathish: SQL fix ready; apply after RC1 re-export |
| RC4 — No pre-2024 history | S15 filters >= 2024-01-01. 90d/all-time features are effectively all-time for Gates. | Long-term device failure patterns invisible to model. | Sathish: extend S15 filter to >= 2022-01-01 after RC1 |

GAP 3 — tvm_sale_daily: AVM-prefix TVMs Use Different Backend  [MEDIUM — BLOCKED]

| Item | Detail |
| --- | --- |
| TVM fleet split | 474 TVM-prefix TVMs: dense NCS data (99.8% join match). 545 AVM-prefix TVMs: ZERO NCS transactions — different backend entirely. |
| Impact | Sale features (daily_sales_count, error_rate, revenue, sales_decline_flag) are always NULL for 53.5% of the TVM fleet. |
| Interim fix (Sathish) | Add is_ncs_tvm binary flag to PS1 gold — model treats NULLs as 'not tracked' not 'zero sales'. Do NOT impute zeros. |
| Blocked on | CTA/Cubic: identify AVM-prefix TVM ticketing system and confirm data availability (See Q C-3). |

GAP 4 — Tap Timing: ABP_USE_TRAN_TIMING_DATA PATH_NOT_FOUND  [MEDIUM — BLOCKED]

| Item | Detail |
| --- | --- |
| Missing table | CTA.ABP_USE_TRAN_TIMING_DATA — PATH_NOT_FOUND in data lake. No latency column in edw_abp_tap (52 cols confirmed — all timestamps are ETL pipeline times). |
| Impact on PS1 | Tap timing precursor feature (avg_timing_ms) lost — gates slow down before failing. |
| Impact on PS4 | Signal 2 (metric_anomaly) is structurally OFF for all TVM rows — no METRIC_ID=401 in S05 for TVMs. |
| Interim fix (Sathish) | Added tap_timeout_count + tap_timeout_rate_pct to S13 using TAP_STATUS_ID=11 (1.3M timeout rows). Tap timeout rate is a degradation proxy. PASS in latest validation. |
| Blocked on | CTA: deliver ABP_USE_TRAN_TIMING_DATA (See Q C-2). |

GAP 5 — DEVICE_SERIAL_NUMBER: 91.8% NULL  [MEDIUM — BLOCKED]

Blocks component-age features that require serial number linkage. PS5 uses ServiceNow CMDB cmdb_ci.serial_number as workaround — partial coverage only. Pending: execute hw_config_null_rate_profile.sql diagnostic in Databricks. See Q C-4 for CTA investigation request.

MODEL ISSUE 6 — Gates Class Imbalance + Overfitting  [HIGH]

| Item | Detail |
| --- | --- |
| Base rate | 0.54% — only 432 Gate failures in 80,720 test rows. |
| Overfit | Overfit flag TRUE. RandomForest train F1=0.82 → test F1=0.13. LightGBM only. |
| Sathish fixes (no new data) | SMOTE 5% → 10%; max_depth=4 (from 6); min_child_samples=50; threshold search targeting recall=0.70. |
| Blocked data fix | Extend spine to 2022-01-01 (adds ~864 more Gate failures). Depends on S15 RC1 (Robin re-export) first. |

S10/S20 — 27 Bronze Duplicate Rows  [MEDIUM — ROBIN]

metric_daily and usage_lifecycle_daily both FAIL grain check with 27 duplicate (DEVICE_KEY, transit_day) rows. Root cause: bronze source data quality (EDW export has genuine duplicate device-day records for 27 devices). No SQL fix possible — must be corrected at source. See Q R-4. These 27 devices have unreliable metric features until fixed.

5.  Items Actionable Now — SQL-Only, No External Data Required

All items below are confirmed actionable by Sathish using existing bronze tables. Michael W confirmed relevant table availability on 2026-07-15.

| Item | What to Do | Expected Impact | Status |
| --- | --- | --- | --- |
| VALIDATOR edw_availability_events (S15/S24) | Add edw_availability_events (752K rows) as supplementary VALIDATOR source in S15 and S24. Filter WHERE DEVICE_ID maps to VALIDATOR in dim_device. Cols available: DEVICE_ID, FAILURE_LEVEL, FAULT_DESCRIPTION, SYMPTOM, PROBLEM, RESOLUTION. | VALIDATOR incident coverage 0% → ~80%+ | Next Sprint |
| PS3 component derivation (78% blank) | Option A: regex CASE on AE_FAULT_DESCRIPTION (LIKE '%PRINTER%', '%BHU%', etc.). Option B: join sn_event_code_id → dim_event_type.EVENT_TYPE_ID → component_subsystem. Use both: regex as primary, event_code as fallback. | component_age_days reliable for 78% more incidents | Next Sprint |
| PS3 NLP keyword flags | Add 7 LIKE-based binary flag columns directly in PS3 gold SQL: desc_printer_flag, desc_card_reader_flag, desc_bill_handler_flag, desc_coin_flag, desc_comms_flag, desc_timeout_flag, desc_replacement_flag. | +5–10% PS3 classification accuracy | Next Sprint |
| PS3 edw_kpi_rules join fix | Investigate why kpi_rule_id fill rate = 0% (see Q MW-1). Once join key confirmed, fix adds partial cause/category classification without Robin re-export. | PS3 cause/category enrichment (partial) | Blocked — Q MW-1 |
| PS3 merge level 1 into level 2 | CASE WHEN AE_FAILURE_LEVEL = 1 THEN 2 ELSE AE_FAILURE_LEVEL END AS failure_level. Level 1 has 6 rows — untrainable ghost class. | Removes ghost class from PS3 | DONE (2026-07-15) |
| PS4 adaptive Signal 3 threshold | Replace fixed 5% reject_rate cutoff with per-device rolling avg + 2σ baseline. Mirrors Signal 1 approach. Eliminates VALIDATOR systematic false positives (baseline 6–10%, above static 5%). | PS4 precision +10–15pp for VALIDATOR | DONE (2026-07-15) |
| PS4 revenue zero flag in ensemble | Add override: IF use_revenue_zero_flag=1 AND tap_count>10 THEN ensemble_anomaly_flag=1. 276,458 rows now triggering (confirmed in latest validation). | TVM revenue anomaly coverage | DONE (2026-07-15) |
| PS5 COMPONENT_DESCRIPTION regex fallback | COALESCE(cf.COMPONENT_TYPE_NAME, CASE WHEN UPPER(hw.COMPONENT_DESCRIPTION) LIKE '%BILL%' THEN 'BHU' ... END) for censored rows. Result: overall NULL rate 100% → 46.54% (confirmed latest validation). | Censored component type coverage +60–80pp | DONE (2026-07-15) |
| S22 NULL TAP_STATUS_ID fix | Treat NULL TAP_STATUS_ID in edw_read_transaction as not-rejected (pending Robin Q R-2 confirmation for final classification of 701/905). | reject_rate_pct corrected (was ~41.5%, now 2.5%) | DONE (2026-07-15) |
| S13 tap timeout feature | Added tap_timeout_count + tap_timeout_rate_pct using TAP_STATUS_ID=11 (1.3M rows, 0.23%). Overall timeout rate = 0.2269% — confirmed present in latest validation. | Degradation signal for Gates/Validators | DONE (2026-07-15) |
| S24 rolling window fix (after RC1) | Replace ROWS BETWEEN N PRECEDING with RANGE BETWEEN INTERVAL N DAYS PRECEDING AND INTERVAL 1 DAY PRECEDING. Pure SQL change. DO NOT apply until Robin RC1 re-export brings full 7M rows. | Fix feature label accuracy (7d really = 38 days) | Blocked — after RC1 |

6.  Resolved Gaps  (Reference Only)

| Gap | Fix Applied | Commit | Re-Run Needed |
| --- | --- | --- | --- |
| Gap 1: kpi_daily wrong column names (TRANSIT_DAY, AVAILABILITY_PCT) | Rewrote S12 with TRANSIT_DAY_KEY, EXCLUDED=0, KPI_ID 17/23 primary + 11/13/15/18 subsystem | Prior session | ✓ Done |
| Gap 3: ServiceNow join diagnostic (u_wm_asset 57.6%) | Documented as hard ceiling; ci_asset_tag proven 0 incremental rows; FARE_CONTROL_AREA 0 matches | Prior session | N/A (diagnostic) |
| PS1 grain: 3,949 dups on (DEVICE_ID, transit_day) | tvm_sales CTE pre-aggregation subquery — VALIDATOR multi-operator fan-out fixed | 50423e3 | ✓ Done |
| PS2 grain: 6,763 dups on (DEVICE_ID, transit_day) | Removed mars_device_category from chain_agg GROUP BY; COALESCE in final SELECT | 50423e3 | ✓ Done |
| PS3 grain: 253 dups on (availability_event_id) | GROUP BY + MAX() in component_derived CTE — dim_event_type EVENT_TYPE_ID fan-out fixed | 50423e3 | ✓ Done |
| PS4 grain check: 38,238 false dups | Added transit_day to grain in validate_gold.py — table already correct | 50423e3 | ✓ Notebook sync only |
| S15 incident_history: 33 dups on ServiceNow number | QUALIFY ROW_NUMBER() dedup committed | Prior commit | ⚠ Re-run S15 in Databricks |
| S22 read_tap_daily: NULL status inflating reject_rate ~52pp | NULL TAP_STATUS_ID treated as not-rejected; 0.18% NULL confirmed in current bronze | Prior commit | ✓ Done |
| validate_silver grain formula | Fixed GROUP BY formula (was using COUNT DISTINCT — wrong for NULLable grain cols) | Prior commit | N/A (notebook) |
| validate_silver column name mismatches (2 WARNs) | device_uptime_intervals: transit_day → eod_date; incident_root_cause: AE_DEVICE_ID → device_id | This session | ✓ Next sync |
| PS3 derived_component_fill_rate: 0% → 89.89% | Regex CASE + component_derived GROUP BY + MAX() all applied and re-run | 50423e3 | ✓ Done |
| PS3 no_failure_level_1: 6 rows merged into level 2 | CASE WHEN AE_FAILURE_LEVEL = 1 THEN 2 ELSE AE_FAILURE_LEVEL END | Prior session | ✓ Done |
| PS4 event_baseline DEVICE_KEY + reject_rate_baseline | Fixed DEVICE_KEY join and adaptive baseline logic | Prior commit | ✓ Done |

7.  Improvement Roadmap to Reach Quality Gates

Phase 1 — Immediate SQL Fixes (No New Data)  ·  1–2 Weeks

| Action | Expected Impact | Owner |
| --- | --- | --- |
| VALIDATOR S15/S24 fix (edw_availability_events as secondary source) | VALIDATOR incident coverage 0% → ~80%+ | Sathish |
| PS3 component derivation (regex + event_code → dim_event_type) | component_age_days reliable for 78% more incidents | Sathish |
| PS3 NLP keyword flags (7 LIKE columns on AE_FAULT_DESCRIPTION) | +5–10% PS3 classification accuracy | Sathish |
| PS3 edw_kpi_rules join fix (after Q MW-1 answer) | Partial cause/category without Robin re-export | Sathish |
| Gates: SMOTE 10%, max_depth=4, min_child_samples=50, threshold=0.70 target | Gate recall +10–15%; may pass Gate quality gate | Sathish |
| Re-run S15 incident_history in Databricks | Clears 33-dup FAIL in validate_silver | Sathish |

Phase 2 — External Delivery Required  ·  Blocked on Q R-1 / Q C-1 / Q C-2

| Action | Blocked On | Expected Impact | Owner |
| --- | --- | --- | --- |
| ServiceNow full re-export (278K → 7M rows) | Robin (Q R-1) | TVM +8–15% recall; all incident features | Robin |
| S24 rolling window fix (ROWS → RANGE INTERVAL) | After RC1 | Feature label accuracy | Sathish |
| Extend S15 date filter to 2022-01-01 | After RC1 | Pre-2024 history for rolling windows | Sathish |
| AFC area → DEVICE_ID mapping table | CTA/Cubic (Q C-1) | Gate incident coverage 3% → 70%+ | CTA + Cubic |
| AVM-prefix TVM backend data | CTA/Cubic (Q C-3) | TVM sale coverage 46% → 100% | Cubic |
| ABP_USE_TRAN_TIMING_DATA delivery | CTA (Q C-2) | Tap timing (PS1 + PS4 Signal 2) | CTA |
| TAP_STATUS_ID 701/905 classification confirm | Robin (Q R-2 + R-3) | S22 reject_rate accuracy | Robin |

Phase 3 — After Phase 2 Data Delivery  ·  4–8 Weeks

| Action | Expected Impact | Owner |
| --- | --- | --- |
| Extend PS1 spine to 2022-01-01 (2 more seasonal cycles) | Gates +15–20% more failure examples | Sathish |
| Device age features (days_since_install from hw_config_current) | Aging signal +3–6% | Sathish |
| PS3 sentence embeddings (BAAI/bge-small on AE_FAULT_DESCRIPTION) | PS3 accuracy +10–20% | Sathish |
| Full retrain PS1 + PS3 + PS4 with all fixes applied | TVM recall ≥ 0.80, Gate recall ≥ 0.70 | Sathish |
| Deploy all 5 PS endpoints to SageMaker | All models in production | Sathish + Pavan |

CUBIC MARS — Chicago CTA Ventra  |  PS1–PS5 Data Quality Gap Report  |  Updated 15 July 2026  |  INTERNAL