CUBIC MARS — Chicago CTA Ventra

PS1-PS5 Device ML Models ¦ Data Quality Gap Analysis & Improvement Roadmap

Updated: 16 July 2026   |   Run: 20260713_0905   |   Prepared by: Sathish Sivasankaran
Target: AUC >= 0.92  |  TVM Recall >= 0.80  |  Gates Recall >= 0.70

1.  Executive Summary

| Device | AUC | Recall | Recall Floor | Quality Gate | Primary Blocker |
| --- | --- | --- | --- | --- | --- |
| TVM | 0.7642 | 0.691 | 0.80 | FAIL | Missing incident features (ServiceNow 4% loaded); KPI fan-out |
| Gates | 0.9038 | 0.380 | 0.70 | FAIL | 0.54% failure base rate; incident coverage 3.33%; 0 pre-2024 history |
| VALIDATOR | Not yet run | - | - | Pending | Label defined 2026-07-16 (tap-spike). Re-run PS1 gold SQL first. |

2026-07-16 session fixes: (1) PS1 VALIDATOR label defined via tap rejection 2-sigma spike (R5-1) — VALIDATOR now trainable once gold SQL is re-run in Databricks; (2) PS4 feature leakage fixed — event_rate_anomaly / metric_anomaly / reject_rate_anomaly were silently leaking into FEATURE_COLS as components of the training target; (3) tap_timeout_count / tap_timeout_rate_pct added to PS1 gold tap subquery (was in S13 but not flowing downstream); (4) PS3 derived_component_type one-hot encoded in SageMaker notebook; (5) validate_gold per-category VALIDATOR positive-rate check added; (6) Chicago notebooks GOLD_PATH parameterised via os.environ.get. Two categories of open work remain: (A) external data/confirmation from CTA, Cubic, Robin, or Michael W — Section 2; (B) SQL-only fixes actionable by Sathish — Section 4.

2.  Open Questions — Action Required from External Teams

The items below are blockers where a specific answer, data delivery, or decision from an external stakeholder is required before Sathish can make further progress. Each question includes the specific data context and what is needed.

2A.  Questions for Michael W  (ODS / EDW Subject Matter Expert)

QMW-1 edw_kpi_rules join key for PS3 The kpi_rule_id fill rate is 0% in PS3 gold after joining edw_kpi_rules (117 rows, already in bronze). edw_kpi_rules columns: RULE_ID, EVENT_ID, METRIC_ID, DEVICE_TYPE_ID, FAILURE_LEVEL, KPI_ID. PS3 has sn_event_code_id (from cta_servicenow_availability_events.AE_EVENT_ID). Question: does AE_EVENT_ID = edw_kpi_rules.EVENT_ID directly, or does it require an intermediate mapping through dim_event_type.EVENT_TYPE_ID? Zero rows are joining — what is the correct key?

QMW-2 edw_availability_events VALIDATOR join path You confirmed edw_availability_events (752K rows) as the correct VALIDATOR/BMV incident source. Confirmed columns: DEVICE_ID, DEVICE_KEY, FAILURE_LEVEL, FAULT_DESCRIPTION. Question: is the VALIDATOR DEVICE_ID in edw_availability_events a direct match to DEVICE_ID in mars_dev.silver.dim_device (where mars_device_category = 'VALIDATOR')? Or does it join via DEVICE_KEY? Clarifying this before writing the S15/S24 SQL fix avoids a second rebuild.

QMW-3 NCS REPORTED_CHANGED_DTM as installation date PS5 component survival analysis uses REPORTED_CHANGED_DTM from hw_config_current as the component installation date proxy. days_to_failure = (first_failure_dtm - REPORTED_CHANGED_DTM) / 86400. Question: does NCS reliably update REPORTED_CHANGED_DTM every time a component is physically replaced in the field? If techs sometimes replace parts without updating NCS, survival curves are inflated. Is there a more authoritative installation date source (e.g., ServiceNow work order closed date, edw_availability_events, maintenance log)?

QMW-4 incident_task_ci_link VALIDATOR coverage gap The S25 incident_task_ci_link table shows 9,590 incidents for 823 VALIDATOR devices — 863 fewer than expected. The join path uses bus number from ServiceNow task/CI records. Question: is there an additional join path for VALIDATOR incidents not captured by the current bus-number join? Are some BMV incidents logged without a bus_number linkage?

QMW-5 dim_event_type vs EDW EVENT_DIMENSION equivalence You previously confirmed that silver.dim_event_type (S07) is the EDW EVENT_DIMENSION equivalent and has component_subsystem per EVENT_TYPE_ID. We are using this for PS3 component derivation. Question: can you confirm that sn_event_code_id in cta_servicenow_availability_events maps 1:1 to EVENT_TYPE_ID in dim_event_type, or is there a type conversion / prefix difference to handle?

2B.  Questions for Robin  (ServiceNow / Data Export Team)

QR-1 Full re-export of cta_servicenow_incident (INC table) <- HIGHEST PRIORITY Current bronze load: 278,001 rows (3.96% of 7,028,048 expected). Michael W confirmed on 2026-07-15 that ODS is COMPLETE with all records from Aug 2013 to Apr 2026. The 4% load is an export job problem, not an ODS gap. Action needed: re-run the ServiceNow INC export job and reload to the bronze S3 bucket. This single action fixes PS1, PS2, PS3, and PS5 incident features simultaneously.

QR-2 TAP_STATUS_ID = 701 classification in edw_read_transaction TAP_STATUS_ID 701 appears in 407,969 rows (3.28%) of edw_read_transaction. Description appears to be 'Stale Tap'. Currently classified as rejection in S22. Question: should status 701 be treated as (a) a valid rejection, (b) an approved tap, or (c) informational — excluded from both approved and rejected counts?

QR-3 TAP_STATUS_ID = 905 classification in edw_abp_tap TAP_STATUS_ID 905 appears in 1,093,495 rows (0.19%) of edw_abp_tap — marked 'Unknown'. The 900-series codes are server-side (900=Server Approved, 901=Server Denied, 904=Server Approved Cached). Question: is TAP_STATUS_ID 905 a Server Approved Override? If confirmed approved, it should be added to the approved set in both S13 tap_event_daily and S22 read_tap_daily.

QR-4 27 duplicate (DEVICE_KEY, transit_day) rows in metric_daily and usage_lifecycle_daily Validation FAIL: 27 duplicate rows on (DEVICE_KEY, transit_day) in silver.metric_daily (S10) and silver.usage_lifecycle_daily (S20). Root cause: genuine duplicates in the EDW export. Question: which 27 devices have duplicate day records in the EDW? Can this be corrected at source?

QR-5 33 duplicate incident_number rows in cta_servicenow_incident Validation FAIL: 33 duplicate rows on (incident_number) in silver.incident_history. QUALIFY ROW_NUMBER() dedup committed to S15 (awaiting Databricks re-run to clear FAIL). Question: after the full INC re-export (Q-R1), please confirm whether these 33 cases resolve.

2C.  Questions for CTA / Cubic  (Data Delivery & Infrastructure)

QC-1 AFC area -> DEVICE_ID mapping table <- HIGHEST PRIORITY FOR GATES 42.4% of ServiceNow incidents (117,782 rows) use station-area IDs instead of device IDs. Format: GL-RIDGELAND-AFC2, RL-63RD-AFC1. Confirmed non-working joins: FARE_CONTROL_AREA (0 matches), ci_asset_tag (0 incremental rows). Gate incident coverage: 3.33%. Action needed: mapping table of AFC_AREA_ID -> list of DEVICE_IDs. This single table would raise Gate incident coverage from 3.33% to an estimated 70%+.

QC-2 ABP_USE_TRAN_TIMING_DATA — table location PATH_NOT_FOUND in data lake. edw_abp_tap (2.05B rows, 52 cols) has no processing time column. Critical for PS1 tap timing features and PS4 Signal 2. Question: does this table exist under a different name or location?

QC-3 AVM-prefix TVM ticketing system identification 545 AVM-prefix TVMs have ZERO NCS transactions — 53.5% of the TVM fleet. 474 TVM-prefix TVMs have dense NCS data. AVM-prefix uses a different backend. Question: which ticketing system do AVM-prefix TVMs use? Can that data be loaded to the lake?

QC-4 DEVICE_SERIAL_NUMBER: 91.8% NULL in edw_device_dimension Blocks component-age features for PS5 survival analysis. PS5 uses ServiceNow CMDB cmdb_ci.serial_number as workaround — partial coverage only. Question: is edw_device_dimension the authoritative serial number source? Can the serial number population be improved?

QC-5 Confirm V2 ServiceNow device linkage process for u_ncs_device_id Michael W flagged a V2 ServiceNow process to improve u_ncs_device_id population in cmdb_ci beyond the current 2.8-3%. Question: what is the timeline for V2? Will it backfill existing incidents retroactively?

3.  Validation Scorecard — Run 2026-07-15T13:55

Gold Tables (validate_gold)

| Table | Grain Check | Key ML Checks | Status |
| --- | --- | --- | --- |
| device_ps1_daily (2,894,573 rows; GATE 669K / VALIDATOR 1865K / TVM 360K) | 0 dups on (DEVICE_ID, transit_day) ok | label_positive_rate overall = 2.06% ok TVM 15.4%, GATE 0.6%, VALIDATOR 0%* *VALIDATOR 0% until gold SQL re-run (R5-1) | ALL PASS |
| device_ps2_chains (2,191,785 rows) | 0 dups on (DEVICE_ID, transit_day) ok | — | ALL PASS |
| device_ps3_incident (34,612 rows) | 0 dups on (availability_event_id) ok | derived_component_fill_rate = 89.89% ok nlp_flags_nonzero = 16,213 hits ok no_failure_level_1 = 0 rows ok kpi_rule_id_fill_rate = 0% WARN (join mismatch — Q MW-1) leakage_columns_present WARN (exclude from X) | PASS / 2 WARN |
| device_ps4_hourly (30,411,781 rows) | 0 dups on (DEVICE_ID, DEVICE_KEY, hour_bucket, transit_day) ok | ensemble_anomaly_rate = 1.05% ok signal3_adaptive_rate = 4.16% ok revenue_zero_flag: 276,458 rows ok | ALL PASS |
| device_ps5_component (11,718 rows) | 0 dups on (DEVICE_ID, COMPONENT_SERIAL_NBR) ok | censoring_rate = 100% (no observed failures) component_type_null_rate: 46.54% (was 100% for censored) | ALL PASS |

Silver Tables — Remaining FAILs

| Table | FAIL Detail | Root Cause | Action |
| --- | --- | --- | --- |
| metric_daily (S10) | 27 dup rows on (DEVICE_KEY, transit_day) | Bronze source quality — EDW export has genuine duplicate device-day records | Q R-4 — flag to Robin/ODS team |
| usage_lifecycle_daily (S20) | 27 dup rows on (DEVICE_KEY, transit_day) | Same root cause as S10 — same 27 devices | Q R-4 — flag to Robin/ODS team |
| incident_history (S15) | 33 dup rows on (incident_number) | QUALIFY ROW_NUMBER() dedup committed; S15 not yet re-run in Databricks | Re-run S15 in Databricks to clear |

Silver WARNs fixed 2026-07-15: device_uptime_intervals (date_cols eod_date); incident_root_cause (notnull device_id). kpi_daily 1.41 rows/(dev,kpi,day) is expected events-grain behaviour — gold pre-aggregates before joining.

4.  Open Data Gaps — Requiring External Intervention

GAP 2 — ServiceNow Incident Features: Four Root Causes  [HIGH — BLOCKED]

ServiceNow tickets are the strongest single failure signal. Four separate problems block this signal from reaching the model.

| Root Cause | Detail | Impact | Action |
| --- | --- | --- | --- |
| RC1 — Bronze 4% loaded | 278,001 rows loaded vs 7,028,048 expected. Pre-2024: only 5 rows. ODS confirmed complete (Michael W 2026-07-15). | Rolling windows have nothing to look back to. | Robin: re-run INC export job (Q R-1) |
| RC2 — 42% AFC area IDs | 117,782 rows use station-area IDs (GL-RIDGELAND-AFC2). FARE_CONTROL_AREA: 0 matches. ci_asset_tag: 0 incremental rows. | Gate incident coverage: 3.33%. Ceiling 57.6% without AFC mapping. | CTA/Cubic: AFC area mapping table (Q C-1) |
| RC3 — Rolling windows wrong | ROWS BETWEEN N PRECEDING used instead of RANGE INTERVAL N DAYS. TVM '7d' = 38 cal. days. Gate '7d' = 176 cal. days. | Feature labels are wrong — model learns from 176-day window. | Sathish: SQL fix ready; apply after RC1 re-export |
| RC4 — No pre-2024 history | S15 filters >= 2024-01-01. Long-term device failure patterns invisible. | 90d/all-time features are effectively all-time for Gates. | Sathish: extend S15 filter after RC1 |

GAP 3 — tvm_sale_daily: AVM-prefix TVMs Use Different Backend  [MEDIUM — BLOCKED]

| Item | Detail |
| --- | --- |
| TVM fleet split | 474 TVM-prefix TVMs: dense NCS data. 545 AVM-prefix TVMs: ZERO NCS transactions. |
| Impact | Sale features always NULL for 53.5% of TVM fleet. |
| Interim fix | is_ncs_tvm binary flag added to PS1 gold — model treats NULLs as 'not tracked'. |
| Blocked on | CTA/Cubic: identify AVM-prefix TVM ticketing system (Q C-3). |

GAP 4 — Tap Timing: ABP_USE_TRAN_TIMING_DATA PATH_NOT_FOUND  [MEDIUM — BLOCKED]

| Item | Detail |
| --- | --- |
| Missing table | CTA.ABP_USE_TRAN_TIMING_DATA — PATH_NOT_FOUND. No latency column in edw_abp_tap (52 cols). |
| Impact on PS1 | Tap timing precursor feature (avg_timing_ms) lost. |
| Impact on PS4 | Signal 2 (metric_anomaly) structurally OFF for all TVM rows. |
| Interim fix (DONE 2026-07-16) | tap_timeout_count + tap_timeout_rate_pct added to PS1 gold SQL tap subquery (TAP_STATUS_ID=11, 1.3M rows). Also existed in S13 silver but was not flowing to PS1 gold — now fixed. Tap timeout rate is a degradation proxy for gates/validators. |
| Blocked on | CTA: deliver ABP_USE_TRAN_TIMING_DATA (Q C-2). |

GAP 5 — DEVICE_SERIAL_NUMBER: 91.8% NULL  [MEDIUM — BLOCKED]

Blocks component-age features for PS5 survival analysis. PS5 uses ServiceNow CMDB cmdb_ci.serial_number as workaround — partial coverage only. See Q C-4 for CTA investigation request.

MODEL ISSUE 6 — Gates Class Imbalance + Overfitting  [HIGH]

| Item | Detail |
| --- | --- |
| Base rate | 0.54% — only 432 Gate failures in 80,720 test rows. |
| Overfit | RandomForest train F1=0.82 -> test F1=0.13. LightGBM only viable model. |
| Sathish fixes (no new data) | SMOTE 5% -> 10%; max_depth=4; min_child_samples=50; threshold targeting recall=0.70. |
| Blocked data fix | Extend spine to 2022-01-01. Depends on S15 RC1 (Robin re-export) first. |

S10/S20 — 27 Bronze Duplicate Rows  [MEDIUM — ROBIN]

metric_daily and usage_lifecycle_daily both FAIL grain check with 27 duplicate (DEVICE_KEY, transit_day) rows. Bronze source quality issue — no SQL fix possible. See Q R-4.

5.  Items Actionable Now — SQL / Code Only, No External Data Required

All items below are confirmed actionable using existing bronze tables or notebook code. Items marked DONE have been completed.

| Item | What Was Done / To Do | Expected Impact | Status |
| --- | --- | --- | --- |
| VALIDATOR PS1 label (R5-1 2026-07-16) | Added validator_tap_baseline + validator_tap_anomaly CTEs to device_ps1_daily__create.sql. VALIDATOR will_fail_3d = 1 when tap_reject_rate_pct > per-device 28d rolling mean + 2*std. UNION ALL'd into outage_label_days / 7d / 14d. New notebook: PS1_3d_VALIDATOR_SageMaker_MLflow_FeatureStore.ipynb created. Next step: re-run gold SQL in Databricks then validate VALIDATOR positive rate > 0. | VALIDATOR trainable for failure prediction | DONE — re-run gold SQL |
| PS4 feature leakage fix (RAW_SIGNAL_COLS) | event_rate_anomaly, metric_anomaly, reject_rate_anomaly are pre-computed 2-sigma components of ensemble_anomaly_flag (the PS4 training target). They were silently included in FEATURE_COLS. Added RAW_SIGNAL_COLS exclusion list in CELL 8 of PS4_SageMaker_MLflow_FeatureStore.ipynb. | Model must now learn from real operational features, not the target components | DONE (2026-07-16) |
| tap_timeout_count in PS1 gold (R5-2 2026-07-16) | tap_timeout_count and tap_timeout_rate_pct existed in silver.tap_event_daily (S13, TAP_STATUS_ID=11) but were not pulled into the PS1 gold inline tap subquery. Added SUM(tap_timeout_count) and weighted tap_timeout_rate_pct to device_ps1_daily__create.sql. Re-run PS1 gold SQL in Databricks to activate. | Tap timeout as degradation signal for Gates/Validators | DONE — re-run gold SQL |
| PS3 derived_component_type encoding | Column exists in device_ps3_incident gold (regex-derived: PRINTER/BHU/CSC_READER/CHU/COIN/COMMS). Was silently excluded by numeric dtype filter. Added pd.get_dummies(derived_component_type, prefix='comp') encode cell + STRUCT_COLS extension in PS3_SageMaker_MLflow_FeatureStore.ipynb. | Component type as feature for PS3 incident severity | DONE (2026-07-16) |
| validate_gold per-category VALIDATOR check | ps1_label check was a single avg(will_fail_3d) with no GROUP BY. Added ps1_label_by_cat() with GROUP BY mars_device_category, separate PASS/WARN thresholds per device type. VALIDATOR 0% = gold SQL not re-run; VALIDATOR >15% = threshold too loose. | Catches VALIDATOR label regression after gold SQL re-run | DONE (2026-07-16) |
| Chicago notebooks GOLD_PATH parameterized | All 5 Chicago_*.ipynb notebooks had hard-coded D:\Sathish\Chicago_Synthetic data\ path. Replaced with os.environ.get('GOLD_PATH', <local_fallback>) in all notebooks. | Notebooks portable to SageMaker / any environment | DONE (2026-07-16) |
| VALIDATOR edw_availability_events (S15/S24) | Add edw_availability_events (752K rows) as supplementary VALIDATOR source in S15 and S24. Filter WHERE DEVICE_ID maps to VALIDATOR in dim_device. Awaiting MW-2 answer on DEVICE_ID join path before writing SQL. | VALIDATOR incident coverage 0% -> ~80%+ | Blocked — Q MW-2 |
| PS3 edw_kpi_rules join fix | Investigate why kpi_rule_id fill rate = 0% (see Q MW-1). Diagnostic: SELECT COUNT(*), SUM(CASE WHEN sn_event_code_id IS NULL THEN 1 ELSE 0 END) FROM mars_dev.gold.device_ps3_incident | PS3 cause/category enrichment (partial) | Blocked — Q MW-1 |
| PS3 NLP keyword flags | 7 LIKE-based binary flag columns in PS3 gold SQL: desc_printer_flag, desc_card_reader_flag, desc_bill_handler_flag, desc_coin_flag, desc_comms_flag, desc_timeout_flag, desc_replacement_flag. | +5-10% PS3 classification accuracy | DONE (2026-07-15) |
| PS3 merge level 1 into level 2 | CASE WHEN AE_FAILURE_LEVEL = 1 THEN 2 ELSE AE_FAILURE_LEVEL END. Level 1 had 6 rows. | Removes ghost class from PS3 | DONE (2026-07-15) |
| PS4 adaptive Signal 3 threshold | Per-device rolling avg + 2-sigma baseline replacing fixed 5% reject_rate cutoff. | PS4 precision +10-15pp for VALIDATOR | DONE (2026-07-15) |
| PS4 revenue zero flag in ensemble | Override: IF use_revenue_zero_flag=1 AND tap_count>10 THEN ensemble_anomaly_flag=1. | TVM revenue anomaly coverage | DONE (2026-07-15) |
| PS5 COMPONENT_DESCRIPTION regex fallback | COALESCE(COMPONENT_TYPE_NAME, regex on COMPONENT_DESCRIPTION) for censored rows. | Censored component type coverage +60-80pp | DONE (2026-07-15) |
| S22 NULL TAP_STATUS_ID fix | NULL TAP_STATUS_ID in edw_read_transaction treated as not-rejected. reject_rate 41.5% -> 2.5%. | reject_rate_pct corrected | DONE (2026-07-15) |
| S13 tap timeout feature | tap_timeout_count + tap_timeout_rate_pct using TAP_STATUS_ID=11 in silver. | Degradation signal in silver (now also in PS1 gold via R5-2) | DONE (2026-07-15) |
| S24 rolling window fix (after RC1) | Replace ROWS BETWEEN with RANGE BETWEEN INTERVAL N DAYS. DO NOT apply until Robin RC1. | Fix feature label accuracy | Blocked — after RC1 |
| Re-run S15 in Databricks | QUALIFY ROW_NUMBER() dedup already committed. Just needs execution. | Clears 33-dup FAIL in validate_silver | Pending execution |

6.  Resolved Gaps  (Reference Only)

| Gap | Fix Applied | Date | Re-Run Needed |
| --- | --- | --- | --- |
| PS4 feature leakage: event_rate_anomaly / metric_anomaly / reject_rate_anomaly in FEATURE_COLS | RAW_SIGNAL_COLS exclusion list added to CELL 8 of PS4_SageMaker_MLflow_FeatureStore.ipynb | 2026-07-16 | No (notebook) |
| PS1 VALIDATOR label: will_fail_3d = 0 for all 1.86M VALIDATOR rows | R5-1: validator_tap_baseline + validator_tap_anomaly CTEs added; UNION ALL into all 3 label CTEs | 2026-07-16 | Re-run PS1 gold SQL |
| tap_timeout_count not flowing from S13 to PS1 gold | R5-2: SUM(tap_timeout_count) + tap_timeout_rate_pct added to PS1 gold tap subquery | 2026-07-16 | Re-run PS1 gold SQL |
| PS3 derived_component_type silently excluded from features | pd.get_dummies encode cell + STRUCT_COLS extension added to PS3_SageMaker notebook | 2026-07-16 | No (notebook) |
| validate_gold PS1 label check: no per-category breakdown | ps1_label_by_cat() with GROUP BY mars_device_category added to validate_gold.py | 2026-07-16 | No (notebook) |
| Chicago notebooks: hard-coded D:\Sathish\... GOLD_PATH | os.environ.get('GOLD_PATH', local_fallback) in all 5 Chicago_*.ipynb notebooks | 2026-07-16 | No (notebook) |
| validate_silver WARNs: device_uptime_intervals transit_day; incident_root_cause AE_DEVICE_ID | date_cols corrected to eod_date; notnull corrected to device_id in validate_silver.py | 2026-07-15 | No (notebook) |
| PS1 grain: 3,949 dups on (DEVICE_ID, transit_day) | tvm_sales CTE pre-aggregation subquery — VALIDATOR multi-operator fan-out fixed | 2026-07-15 | Done |
| PS2 grain: 6,763 dups on (DEVICE_ID, transit_day) | Removed mars_device_category from chain_agg GROUP BY; COALESCE in final SELECT | 2026-07-15 | Done |
| PS3 grain: 253 dups on (availability_event_id) | GROUP BY + MAX() in component_derived CTE — dim_event_type fan-out fixed | 2026-07-15 | Done |
| PS4 grain check: 38,238 false dups | Added transit_day to grain in validate_gold.py — table was already correct | 2026-07-15 | Notebook sync only |
| PS3 derived_component_fill_rate: 0% -> 89.89% | Regex CASE + component_derived GROUP BY + MAX() applied and re-run | 2026-07-15 | Done |
| PS3 no_failure_level_1: 6 ghost rows | CASE WHEN AE_FAILURE_LEVEL = 1 THEN 2 ELSE AE_FAILURE_LEVEL END | Prior session | Done |
| S15 incident_history: 33 dups on ServiceNow number | QUALIFY ROW_NUMBER() dedup committed — awaiting Databricks re-run | Prior commit | Pending re-run |
| S22 read_tap_daily: NULL status inflating reject_rate ~52pp | NULL TAP_STATUS_ID treated as not-rejected; 0.18% NULL confirmed | Prior commit | Done |
| validate_silver grain formula (COUNT DISTINCT wrong for NULLable cols) | Fixed to GROUP BY / SUM(cnt-1) pattern | Prior commit | N/A |
| kpi_daily wrong column names (TRANSIT_DAY, AVAILABILITY_PCT) | Rewrote S12 with TRANSIT_DAY_KEY, EXCLUDED=0, correct KPI_IDs | Prior session | Done |
| PS4 event_baseline DEVICE_KEY + reject_rate_baseline | Fixed DEVICE_KEY join and adaptive baseline logic | Prior commit | Done |

7.  Improvement Roadmap to Reach Quality Gates

Phase 1 — Immediate Actions (No New Data)  |  This Sprint

| Action | Expected Impact | Owner |
| --- | --- | --- |
| Re-run device_ps1_daily gold SQL in Databricks (R5-1 + R5-2) | VALIDATOR label activates; tap_timeout_count flows to PS1 features | Sathish |
| Re-run S15 incident_history in Databricks | Clears 33-dup FAIL in validate_silver | Sathish |
| Run PS4_SageMaker_MLflow_FeatureStore.ipynb (leakage fix applied) | PS4 model trains on real operational signals, not target components | Sathish |
| Run PS1_3d_VALIDATOR_SageMaker_MLflow_FeatureStore.ipynb | First VALIDATOR failure prediction model | Sathish |
| Await MW-2 answer then wire edw_availability_events into S15/S24 | VALIDATOR incident coverage 0% -> ~80%+ | Sathish + Michael W |
| Run kpi_rule_id diagnostic SQL (Q MW-1) | Understand if sn_event_code_id is NULL — may self-resolve join fix | Sathish |
| Gates: SMOTE 10%, max_depth=4, threshold targeting recall=0.70 | Gate recall +10-15pp; may pass Gate quality gate | Sathish |

Phase 2 — External Delivery Required  |  Blocked on Q R-1 / Q C-1 / Q C-2

| Action | Blocked On | Expected Impact | Owner |
| --- | --- | --- | --- |
| ServiceNow full re-export (278K -> 7M rows) | Robin (Q R-1) | TVM +8-15% recall; all incident features | Robin |
| S24 rolling window fix (ROWS -> RANGE INTERVAL) | After RC1 | Feature label accuracy | Sathish |
| Extend S15 date filter to 2022-01-01 | After RC1 | Pre-2024 history for rolling windows | Sathish |
| AFC area -> DEVICE_ID mapping table | CTA/Cubic (Q C-1) | Gate incident coverage 3% -> 70%+ | CTA + Cubic |
| AVM-prefix TVM backend data | CTA/Cubic (Q C-3) | TVM sale coverage 46% -> 100% | Cubic |
| ABP_USE_TRAN_TIMING_DATA delivery | CTA (Q C-2) | Tap timing (PS1 + PS4 Signal 2) | CTA |
| TAP_STATUS_ID 701/905 classification confirm | Robin (Q R-2 + R-3) | S22 reject_rate accuracy | Robin |

Phase 3 — After Phase 2 Data Delivery  |  4-8 Weeks

| Action | Expected Impact | Owner |
| --- | --- | --- |
| Extend PS1 spine to 2022-01-01 (2 more seasonal cycles) | Gates +15-20% more failure examples | Sathish |
| Device age features (days_since_install from hw_config_current) | Aging signal +3-6% | Sathish |
| PS3 sentence embeddings (BAAI/bge-small on AE_FAULT_DESCRIPTION) | PS3 accuracy +10-20% | Sathish |
| Full retrain PS1 + PS3 + PS4 + PS1-VALIDATOR with all fixes | TVM recall >= 0.80, Gate recall >= 0.70, VALIDATOR baseline established | Sathish |
| Deploy all PS endpoints to SageMaker | All models in production | Sathish + Pavan |

CUBIC MARS — Chicago CTA Ventra  |  PS1-PS5 Data Quality Gap Report  |  Updated 16 July 2026  |  INTERNAL